## Slide 1: BLIND MAN READING MACHINE

## Slide 2: TECHNICAL DETAILS (ABSTRACTED)
Image clicked by a raspberry pi webcam will be send to the raspberry pi on a click of a button.
Using a software for text to speech conversion, we will read the characters of the text. (This is called the OCR technology).
We will store the software in the SD card and the processor will do the task of compilation, character segmentation, feature extraction, image to text conversion and speech synthesis.
The RPI board will then send the audio output via the 3.5mm Audio and Composite output jack.

## Slide 3: THINGS DONE YET
Raspberry pi is setup with loading of OS
Updated and upgraded the libraries in raspberry pi
Image to text conversion using Tesseract software
Worked with the commands to click photo with webcam on raspberry pi
To push files from computer to raspberry pi
Converted text to speech using pyttsx libraries
Wrote a python script which integrates all the above tasks and enables the raspberry pi to speak on its execution.

## Slide 4: ERRORS FACED AND EXPECTED
The camera module is very sensitive and it’s sunny one on the camera module was once damaged and we have ordered a new camera worth 880-Rs
We might not be able to build a product which will do the required task on just a button click. Rather we may use a computer to give commands. If we will have spare time after developing the code, we will look up for complete product.
The camera is very sensitive and is prone to a future damage (may be during apogee)
The budget may exceed

## Slide 5: EXPECTED TIMELINE
We are left with writing a final script to execute the functions and put it in the boot files. The final product will not be connected to internet or computer so it will be portable and more productive. The expected time to write the script and give a finishing touch will not exceed 5-10 days. We will be left with 10 more days to perform other tests on the project.

## Slide 6: Thank you

## Slide 7: ESTIMATED BUDGET
Sr. No | Component Name | Cost
1 | Raspberry pi 3 (1GB, 1.2GHz) | 3300Rs
2 | Bluetooth dongle | 500Rs
3 | RPI module guard | 200Rs
4 | SD card | 1450Rs
5 | Miscellaneous | 500Rs
= | Total | 5950Rs